**Project Plan**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Name** | **Start Date** | **End Date** | **Duration** | **Status** |
| **Project proposal** | 2020-02-04 | 2020-03-13 |  | Complete |
| Title Selection | 2020-02-04 | 2020-02-20 | 16 days | Complete |
| Proposal report assignment 1 | 2020-03-02 | 2020-03-13 | 12 days | Complete |
| **Contextual Report** | 2020-04-10 | 2020-05-14 |  | Complete |
| Introduction | 2020-04-10 | 2020-04-16 | 7 days | Complete |
| Literature review | 2020-04-14 | 2020-05-03 | 7 days | Complete |
| Evaluation of research paper | 2020-04-16 | 2020-04-29 | 13 days | Complete |
| Evaluation of related work | 2020-04-29 | 2020-05-03 | 5 days | Complete |
| Market Search | 2020-04-18 | 2020-04-29 | 11 days | Complete |
| Project Plan | 2020-03-04 | 2020-03-04 | 1 days | Complete |
| Gantt Chart | 2020-03-05 | 2020-03-06 | 2 days | Complete |
| Planning Artifact | 2020-05-03 | 2020-05-11 | 8 days | Complete |
| Requirement analysis | 2020-05-03 | 2020-05-15 | 12 days | Complete |
| Design | 2020-05-05 | 2020-05-09 | 4 days | Complete |
| Testing Strategies | 2020-05-09 | 2020-05-10 | 2 days | Complete |
| Evaluation Strategies | 2020-05-10 | 2020-05-11 | 2 days | Complete |
| Future Plan | 2020-05-11 | 2020-05-12 | 2 days | Complete |
| Conclusion | 2020-06-20 | 2020-05-14 | 3 days | Complete |

**Future Plan**

This is my future plan so you have to done similar type of future plan according to your project requirement and project date.

|  |  |  |  |
| --- | --- | --- | --- |
| Topic | Start Date | End Date | Duration |
| 1. Project Management | 3-Feb-20 | 5-Feb-20 | 3 |
| 1.1 Planning | 3-Feb-20 | 4-Feb-20 | 2 |
| 1.2 Project monitor | 4-Feb-20 | 5-Feb | 1 |
| 2. Analysis | 5-Feb-20 | 10-Feb-20 | 6 |
| 2.1 Requirement Analysis | 5-Feb-20 | 6-Feb-20 | 2 |
| 2.2 System Analysis | 6-Feb-20 | 9-Feb-20 | 3 |
| 2.3 Requirement Specification | 9-Feb-20 | 10-Feb-20 | 1 |
| 3. Development | 10-Feb-20 | 10-Apr-20 | 30 |
| 3.1 Setup and installation | 10-Feb-20 | 11-Feb-20 | 1 |
| 3.2 UI Design and Prototyping | 11-Feb-20 | 17-Feb-20 | 6 |
| 3.3 Login, registration and Dashboard | 17-Feb-20 | 31-Mar-20 | 17 |
| 3.4Testing Module | 31-Mar-20 | 1-Apr-20 | 1 |
| 3.5 Database Connection | 1-Apr-20 | 6-Apr-20 | 5 |
| 3.6 Session management | 6-Apr-20 | 10-Apr-20 | 4 |
| 3.7 Handling CRUD operation | 10-Apr-20 | 20-Apr-20 | 8 |
| 3.8 Testing Module | 20-Apr-20 | 21-Apr-20 | 1 |
| 4. Testing and Evaluation | 21-Apr-20 | 25-Apr-20 | 4 |